Project Control Baseline

Harbor City Service Portal

Document role: Approved project plan and baseline

Approval status: Approved

Baseline date: 2026-03-31

Project manager: Maya Pratama

This is the approved reference plan. X-Assurance should classify this document as baseline evidence and reuse it when comparing each monthly report.

# Approved cost and schedule plan

| Control field | Approved baseline value |
| --- | --- |
| Approved budget | USD 1,000,000 |
| Project start date | 2026-01-05 |
| Production Go-Live milestone | 2026-09-30 |
| Operational readiness review | 2026-08-31 |
| Planned completion by 2026-04-30 | 40% |
| Planned completion by 2026-05-31 | 60% |

# Approved risk posture

| Risk measure | Approved position |
| --- | --- |
| Open critical risks | 0 |
| Known open high risks | 1 controlled risk |
| High risks without owner or mitigation | 0 |
| Risk control rule | Every high risk must retain a named owner, mitigation, and current due date. |

# Extraction anchors

Approved baseline budget: USD 1,000,000. Approved Production Go-Live date: 2026-09-30. These values remain fixed for April 2026 and May 2026.