Project Baseline

Alpha Infrastructure Program

Approval status: Approved | Assurance cadence: Monthly

This document is the approved reference for cost, schedule, and risk comparison. Current reports must not replace these baseline values.

# Approved control profile

| Field | Approved value |
| --- | --- |
| Project | Alpha Infrastructure Program |
| Sector | Infrastructure modernization |
| Sponsor | Capital Delivery Board |
| Project manager | Sarah Khan |
| Approved budget | USD 4,300,000 |
| Approved milestone | Building A installation complete |
| Approved milestone date | 2026-05-25 |

# Approved risk posture

The approved plan contains no critical risks. Installation access and supplier price risks have named owners and approved mitigations.

# Assurance requirements

| Control | Requirement |
| --- | --- |
| Cost | Compare forecast at completion with the approved budget. |
| Schedule | Compare the current forecast date with the approved milestone date. |
| Risk | Escalate critical risks and high risks that lack an owner or mitigation. |
| Evidence | Every conclusion must remain traceable to the source document. |