Project Baseline

Orion ERP Recovery

Approval status: Approved | Assurance cadence: Monthly

This document is the approved reference for cost, schedule, and risk comparison. Current reports must not replace these baseline values.

# Approved control profile

| Field | Approved value |
| --- | --- |
| Project | Orion ERP Recovery |
| Sector | Enterprise systems transformation |
| Sponsor | Finance Transformation Steering Committee |
| Project manager | Leon Hartono |
| Approved budget | USD 900,000 |
| Approved milestone | Release 2 go-live |
| Approved milestone date | 2026-07-01 |

# Approved risk posture

The approved recovery plan contains no critical risks. Migration reconciliation is a high risk with a named owner and mitigation.

# Assurance requirements

| Control | Requirement |
| --- | --- |
| Cost | Compare forecast at completion with the approved budget. |
| Schedule | Compare the current forecast date with the approved milestone date. |
| Risk | Escalate critical risks and high risks that lack an owner or mitigation. |
| Evidence | Every conclusion must remain traceable to the source document. |